CEN4940 Application Development Capstone

Module 2 Milestone: Final Project Proposal

- Team Members and Roles

  - Aaron Harrison – Project Lead

  - Bryson Rusomaroff – Front-end developer

  - Corey Burgos – Back-end developer

  - Daniel Pynas – Quality Assurance

  - David Smith – Scrum Master

  - Dustin Locke – Testing Lead

  - Elijah Cesaire – Deployment Lead

  - Krishna Good – Documentation Lead

- Application Overview

  - The purpose of this application is to provide users with a platform to track their daily health and wellness habits, set achievable goals, and visually monitor their progress over time. The scope of the project will be a Web Application built with Angular, supported by a REST API built with Spring Boot. The initial version will focus on core tracking functionality, user authentication, and basic data visualization. We intend to create a tool that reduces the difficulty of habit tracking, provides users with valuable insights into their behavior, and motivates them to maintain or improve their physical and mental well-being.

- Target Users

  - The primary users of this application are fitness enthusiasts, people focusing on mental wellness, and individuals building routines.

    - User Needs:

      - A simple and secure way to access their personal data.

      - An easy, quick method to log daily activities.

      - A clear view of their progress and trends to stay motivated.

      - Reminders to help them stay consistent with their goals.

      - A sense of accomplishment through visual feedback and streak counters.

- User Stories

Authentication & Security

US-1: User Registration

- As a new user,

- I want to create a secure account with my email and a password,

- so that I can access my personal health data.

- Priority: High

- Acceptance Criteria:

  - Given I am on the registration page, when I enter a valid email and a password that meets complexity requirements, then I receive a confirmation message and my account is created.

  - Given I enter an email that is already registered, then I am notified that the account exists and am prompted to log in.

  - Given I enter a password that does not meet the complexity requirements (e.g., too short, no numbers), then I am shown a clear error message.

US-2: User Login

- As a user,

- I want to securely log in with my email and password,

- so that I can access my personalized dashboard and data.

- Priority: High

- Acceptance Criteria:

  - Given I am on the login page, when I enter my correct email and password, then I am redirected to my application dashboard.

  - Given I enter an incorrect password, then I am shown a generic error message (e.g., "Invalid login credentials") without specifying which field was wrong.

  - Given I have successfully logged in, then my session is maintained until I explicitly log out.

User Profile & Goals

US-3: Set Personal Goals

- As a user,

- I want to set and manage goals for my fitness and sleep,

- so that I have clear targets to work towards.

- Priority: High

- Acceptance Criteria:

  - Given I am in my profile or goals section, I can set a new goal (e.g., "Sleep 8 hours", "Run 3 times a week").

  - Given I set a goal, then I can specify a target value (e.g., 8 hours, 3 times) and a timeframe (e.g., daily, weekly).

  - Given I have set a goal, then it is displayed on my dashboard for easy tracking.

Core Activity Tracking

US-4: Log Daily Habits

- As a user,

- I want to log daily habits like water intake, minutes exercised, and sleep duration,

- so that I can track my progress over time.

- Priority: High

- Acceptance Criteria:

  - Given I am on the tracking page, I can see input fields for various activities (water, exercise, sleep).

  - Given I enter data (e.g., 2000 ml water, 30 min cardio, 7 hours sleep) and save it, then the entry is recorded with the current date.

  - Given I save an entry, then I receive a confirmation that it was saved successfully.

US-5: Mark Activities as Complete

- As a user,

- I want to mark specific daily activities as complete,

- so that I can maintain and view my streaks for motivation.

- Priority: Medium

- Acceptance Criteria:

  - Given I have a list of daily tasks (e.g., "Drink 2L water", "Meditate"), I can check a box to mark them as done for the day.

  - Given I mark a task complete, then my streak counter for that task increments.

  - Given I miss a day, then the streak counter for that task resets to zero.

US-6: Save Information

- As a user,

- I want to save my logged information for a later date,

- so that I can build a historical record of my activities.

- Priority: High

- Acceptance Criteria:

  - Given I log any activity, then that data is persistently stored in my personal account and is not lost when I log out or close the app.

Dashboard & Reporting

US-7: View Progress & Past Entries

- As a user,

- I want to view my past entries and see my progress over time on a dashboard,

- so that I can analyze trends and stay motivated.

- Priority: Medium

- Acceptance Criteria:

  - Given I am on my dashboard, I can see a summary of my recent activity (e.g., today's water intake, yesterday's sleep).

  - Given I want to see historical data, I can view a list or calendar of my past entries.

  - Given I view my progress, I can see it represented in charts or graphs (e.g., a weekly water intake bar chart).

Notifications & Recommendations

US-8: Receive Daily Reminders

- As a user,

- I want to receive daily reminders/notifications,

- so that I don't forget to complete my logged activities.

- Priority: Low

- Acceptance Criteria:

  - Given I have enabled notifications, I receive a push notification or email at a configurable time of day reminding me to log my activities.

US-9: Receive Personal Recommendations

- As a user,

- I would like exercise, food, and sleep recommendations based on my goals and activity,

- so that I can make informed decisions to improve my health.

- Priority: Low

- Acceptance Criteria:

  - Given I have logged a week of poor sleep, then the system provides a tip or article on sleep hygiene.

  - Given I consistently meet my exercise goals, then the system suggests a more challenging goal.

- Core Features

1. User Authentication & Onboarding

- User Story Link(s): US-1, US-2

- Priority: MVP (High)

- Acceptance Criteria:

  - User can create a new account with email and a secure password.

  - User receives clear error messages for invalid inputs (e.g., email format, weak password).

  - User can log in successfully and is redirected to the dashboard.

  - User session is maintained securely until logout.

- Dependencies: User data model (email, hashed password), Authentication API, Secure session management.

- Estimate: M (This is foundational and must be done right, but is a well-understood problem).

2. Core Activity Logging

- User Story Link(s): US-4, US-6

- Priority: MVP (High)

- Acceptance Criteria:

  - A form is presented for users to input key daily metrics (e.g., water intake, exercise minutes, sleep hours).

  - User input is validated and saved to the database with a timestamp.

  - A success confirmation is shown upon save.

  - Data is persisted and can be retrieved for the same user in a later session.

- Dependencies: Authentication (to link data to a user), Activity Data Model (UserID, metric type, value, date).

- Estimate: L (The initial version can be simple form-to-database actions).

3. Dashboard & Progress Overview

- User Story Link(s): US-7

- Priority: MVP (High)

- Acceptance Criteria:

  - Upon login, the user lands on a personal dashboard.

  - The dashboard displays a summary of today's logged activities (or a prompt to log if nothing is entered).

  - The dashboard displays a simple list of the most recent entries for each metric.

  - (Stretch) A simple chart (e.g., bar chart of water intake over the last 7 days) is displayed.

- Dependencies: Authentication, Activity Logging feature (to fetch the user's data).

- Estimate: M (Linking the UI to the data model and designing a clean view takes time).

4. Goal Management

- User Story Link(s): US-3

- Priority: High

- Acceptance Criteria:

  - A section exists where users can create a new goal (select metric, set target value, e.g., "Water: 2000 ml").

  - Created goals are displayed on the dashboard.

  - The user's progress toward the goal (e.g., "1500/2000 ml") is calculated and displayed next to it.

- Dependencies: Authentication, Activity Data Model (to calculate progress).

- Estimate: M (Involves a new data model for goals and logic to compare against activity data).

Phase 2: Next Priority Features

5. Streak Tracking

- User Story Link(s): US-5

- Priority: Medium

- Acceptance Criteria:

  - Users can see a "streak" counter for consistent daily logging or goal completion.

  - The streak logic correctly increments for consecutive days and resets after a missed day.

- Dependencies: Core Activity Logging, Goal Management, robust date logic.

- Estimate: S (The logic can be complex, but the feature is focused).

6. Push Notifications / Reminders

- User Story Link(s): US-8

- Priority: Medium

- Acceptance Criteria:

  - Users can enable/disable reminders in a settings page.

  - Users can set a time for the daily reminder.

  - A push notification is triggered at the scheduled time.

- Dependencies: Device-level API for notifications, a backend scheduler/cron job.

- Estimate: M (Cross-platform notification systems can introduce complexity).

7. Personalized Recommendations

- User Story Link(s): US-9

- Priority: Low

- Acceptance Criteria:

  - System analyzes user's logged data against their goals.

  - Serves a static tip or article from a curated library based on the analysis (e.g., "You've been short on sleep this week. Here's a tip on improving sleep hygiene...").

- Dependencies: Significant historical user data, A pre-built content library, Basic analysis logic.

Estimate: L (for simple static recommendations) / XL (for advanced AI-driven ones).

- Revised Schedule

  - Module 2. Final Project Proposal — Finalized project proposal w/user stories (Sep 14)

  - Module 3. System Design Phase 1 — System Design Phase 1 Documents (Sep 28). Repo setup, ER diagram, system architecture, UI wireframes/mockups.

  - Module 4. System Design Phase 2 — System Design Phase 2 Documents (Oct 12). Data model, API specs, initial front-end component stubs.

  - Module 5. System Implementation Phase 1 — System Implementation Phase 1 Documents (Oct 26). Database/back-end, core front-end features (e.g., login, navigation bar).

  - Module 6. System Implementation Phase 2 — System Implementation Phase 2 Documents (Nov 9). Feature integration, front-end/backend integration, unit tests.

  - Module 7. Integration Testing — Integration Test Documents (Nov 23). Integration test plan, automation scripts, bug fixes, front-end polish.

  - Module 8. User Acceptance Testing — User Acceptance Test Documents (Nov 30). User Acceptance Test plan, refinements to front-end and back-end.

  - Module 9. Final Project Presentation — Final Project Presentation (all team members must present - pick a date between Dec 1-7). Final demo, presentation slides.